BUSINESS REQUIREMENTS DOCUMENT (BRD)

Project: US Energy Market Performance Analytics

| Document Info | Details |
| --- | --- |
| Version | 1.0 |
| Author | Priyanka Chaudhari — Business Analyst |
| Date | 2024-Q1 |
| Domain | Energy ¦ Utilities ¦ Infrastructure ¦ ESG |
| Status | Approved |

1. EXECUTIVE SUMMARY

A US energy portfolio manager oversees generation assets across 5 regions and 6 energy sources (Natural Gas, Coal, Nuclear, Solar, Wind, Hydro). The business lacks a unified performance view to compare revenue by source, track renewable transition progress, quantify outage cost exposure by region, and produce CO2 emissions data for ESG reporting. This project delivers a cross-regional energy analytics platform — from data modeling through SQL analysis to a Power BI dashboard — enabling strategic capital allocation decisions and regulatory compliance reporting.

2. BUSINESS OBJECTIVES

- Compare energy source performance by revenue, price/MWh, and capacity utilization

- Track renewable transition progress against the 30% demand share target

- Quantify outage risk and financial impact by region and source

- Model CO2 emissions intensity for ESG/sustainability reporting

- Identify seasonal demand gaps to inform capacity planning decisions

- Produce strategic recommendations for capital allocation across sources and regions

3. PROBLEM STATEMENT

Current State:

- No unified dashboard comparing performance across 5 regions and 6 sources

- Renewable transition progress tracked manually in spreadsheets — no systematic KPI

- Outage cost calculated after the fact — no proactive risk quantification

- CO2 reporting done annually by external consultant — no internal real-time view

- Capital allocation decisions rely on nominal price/MWh — carbon cost not factored in

Desired State:

- SQL-based analytical framework with 8+ performance queries and 2 strategic views

- Executive Excel workbook: Portfolio summary, source analysis, regional scorecard, seasonal trends

- Interactive Power BI dashboard: 4 pages covering portfolio, sources, renewable transition, outage risk

- Carbon-adjusted cost analysis supporting dispatch optimization decisions

4. STAKEHOLDERS

| Stakeholder | Role | Responsibility | Priority |
| --- | --- | --- | --- |
| Portfolio Manager | Project Sponsor | Approve scope; primary decision-maker | High |
| Sustainability / ESG Lead | Primary User | Use CO2 data for ESG reporting | High |
| Grid Operations Manager | Primary User | Outage risk and capacity utilization analysis | High |
| Finance / IR Director | Secondary User | Revenue reporting and outage cost P&L | Medium |
| Regulatory Affairs | Secondary User | FERC compliance and emissions reporting | Medium |
| Capital Allocation Committee | Reviewer | Use recommendations for investment decisions | High |

5. SCOPE

In Scope:

- 4,000 energy market records across 5 US regions, 20 states, 6 sources — 2023–2024

- Revenue, demand, price, capacity utilization, CO2, and outage analysis

- Renewable vs non-renewable transition tracking by quarter

- Excel workbook: 4-tab analysis with embedded charts

- Power BI dashboard: 4 pages with interactive slicers

- Strategic recommendations: 4 capital allocation priorities

Out of Scope:

- Real-time SCADA or grid telemetry integration

- Financial modeling or DCF analysis (separate workstream)

- Weather or climate data integration (Phase 2)

- Regulatory filing preparation (legal team responsibility)

6. SUCCESS CRITERIA

| KPI | Definition | Target | Method |
| --- | --- | --- | --- |
| Renewable Share Tracked | Renewable % of total demand by quarter | Full 2023–2024 coverage | SQL view |
| Outage Cost Quantified | Total outage cost in $K by region and source | Full breakdown | SQL query |
| CO2 Intensity Calculated | CO2 tons per GWh by source | All 6 sources covered | SQL query |
| Carbon-Adjusted Cost | Effective cost/MWh after carbon pricing | Coal re-ranked correctly | SQL calculation |
| Dashboard Live | Power BI accessible via shareable URL | Within project timeline | Power BI Service |

7. ASSUMPTIONS & CONSTRAINTS

| Category | Description |
| --- | --- |
| Assumption | Synthetic dataset is representative of real US energy market patterns |
| Assumption | Carbon cost proxy of $50/ton (EU ETS rate) is appropriate for US analysis context |
| Assumption | Power BI Desktop (free) available for dashboard development |
| Constraint | No live API access to EIA or FERC data — analysis uses generated CSV |
| Constraint | Single-analyst delivery — no engineering resources |